EVEN PLAYGROUND

User Sign-Up / Sign-In

Execution Plan for Thando

With Antigravity IDE Prompts — Athlete · Institution · Parent/Spectator

| ATHLETE Sport · Position · Stats | INSTITUTION School · Club · Federation | PARENT / SPECTATOR Watch · Track · Support |
| --- | --- | --- |

Assigned Developer: Thando   |   IDE: Antigravity   |   Stack: React 18 + TypeScript + Supabase   |   March 2026

# 1. How To Use This Document

This document is Thando's step-by-step execution guide for building the three sign-up/sign-in user flows on evenplayground.com. It is structured to be used directly alongside Antigravity IDE: each section contains ready-to-paste prompts that generate the specific code needed at that step.

Work through the document in order — Analysis first, then Database, then each user type. Each user type (Athlete, Institution, Parent/Spectator) is self-contained and colour-coded:

| Colour | User Type | What It Covers |
| --- | --- | --- |
| TEAL | Athlete | Sport profile, stats, position, physical data, media highlights |
| ORANGE | Institution | School/club admin, team management, coach accounts, SASA/SAFA affiliation |
| PURPLE | Parent/Spectator | Child linking, match watching, progress reports, community membership |

Each Antigravity IDE prompt is boxed in dark blue. Copy the entire prompt text and paste it into the IDE chat window. The prompt is pre-engineered to produce working TypeScript/React/Supabase code compatible with the existing stack.

# 2. Current State Analysis

Before building, Thando must understand exactly what already exists so no working code is duplicated or broken. The following is a confirmed inventory of the current signup system.

## 2.1  What Already Exists (Do Not Rebuild)

| Component | Location / File | Status |
| --- | --- | --- |
| Supabase Auth (email + password) | @supabase/supabase-js — supabase.auth.signUp / signIn | Working. Do not replace. |
| handle_new_user DB trigger | Supabase SQL: creates row in profiles table on auth.users insert | Working. Extend, do not replace. |
| profiles table | Supabase DB — id, email, role, full_name, bio, avatar_url, created_at | Extend with new fields listed in Section 3. |
| athletes table | Supabase DB — id, user_id FK, primary_sport, position | Extend with additional fields in Section 3. |
| institutions table | Supabase DB — id, user_id FK, institution_name, city | Extend with fields in Section 3. |
| SignupWizard component | src/components/auth/SignupWizard.tsx (3-step flow) | Extend steps, do not rewrite from scratch. |
| Row Level Security | Active on profiles, athletes, institutions, match_stats | Apply same pattern to new tables. |
| Role-specific dashboards | /dashboard/athlete/* and /dashboard/institution/* | Add /dashboard/parent/* using same pattern. |

## 2.2  Identified Gaps in Current Signup Flow

| Gap | Description |
| --- | --- |
| No parent/fan role path | Fan role exists in DB but SignupWizard has no parent-specific flow, no child-linking step, no subscription tier prompt. |
| Missing athlete fields | Squad, nationality, DOB, height, weight, BMI, MYSAFA ID, FIFA ID, position abbreviation are not collected at signup or in a post-signup completion step. |
| Institution not split | No distinction between school admin, club admin, individual coach, or federation. One generic institution type collects all. |
| No POPIA consent step | Platform processes minors' personal data. No consent checkbox, consent timestamp, or consent version recorded at signup. |
| No email verification gate | Users may access the wizard before verifying their email address. |
| No subscription prompt | Signup completes with no prompt to choose a paid tier (Community Builder, Player Profile). Revenue is left uncollected. |
| No OAuth providers | Google and Facebook login not configured in Supabase or surfaced in the UI. |

# 3. Database Migrations (Run First)

Run these Supabase migrations before touching any frontend code. All migrations are additive (no existing columns are dropped). Apply them in the Supabase SQL Editor or via the Supabase CLI.

## 3.1  Prompt: Generate All Database Migrations

ANTIGRAVITY IDE PROMPT — DB MIGRATIONS — All Three User Types

You are a Supabase SQL expert working on a React 18 + TypeScript + Supabase project

called Even Playground (evenplayground.com). The existing tables are:

profiles (id uuid PK, email text, role text, full_name text, bio text, avatar_url text, created_at timestamptz)

athletes (id uuid PK, user_id uuid FK -> profiles.id, primary_sport text, position text)

institutions (id uuid PK, user_id uuid FK -> profiles.id, institution_name text, city text)

Generate a single migration file with these changes:

1. ALTER TABLE profiles ADD COLUMNS:

- popia_consent boolean DEFAULT false

- popia_consent_date timestamptz

- popia_consent_version text DEFAULT '1.0'

- secondary_roles text[] DEFAULT '{}'

- subscription_tier text DEFAULT 'free' CHECK (subscription_tier IN ('free','community','player_profile','school','club'))

- subscription_active boolean DEFAULT false

2. ALTER TABLE athletes ADD COLUMNS:

- squad text

- position_abbreviation text

- nationality text

- date_of_birth date

- height_cm numeric(5,1)

- weight_kg numeric(5,1)

- mysafa_id text

- fifa_id text

- playing_style text

- profile_slug text UNIQUE

3. ALTER TABLE institutions ADD COLUMNS:

- institution_type text CHECK (institution_type IN ('school','club','federation','academy'))

- sport_codes text[] DEFAULT '{}'

- safa_affiliation_number text

- sasa_registration_number text

- province text

- website_url text

- contact_phone text

4. CREATE TABLE parents (

id uuid PRIMARY KEY DEFAULT gen_random_uuid(),

user_id uuid UNIQUE NOT NULL REFERENCES profiles(id) ON DELETE CASCADE,

contact_phone text,

relationship_to_child text DEFAULT 'parent',

created_at timestamptz DEFAULT now()

);

5. CREATE TABLE parent_athlete_links (

id uuid PRIMARY KEY DEFAULT gen_random_uuid(),

parent_user_id uuid NOT NULL REFERENCES profiles(id) ON DELETE CASCADE,

athlete_user_id uuid NOT NULL REFERENCES profiles(id) ON DELETE CASCADE,

verified boolean DEFAULT false,

verification_code text,

linked_at timestamptz,

created_at timestamptz DEFAULT now(),

UNIQUE(parent_user_id, athlete_user_id)

);

6. For each new table, write Row Level Security policies following this pattern:

- Enable RLS on the table

- SELECT: auth.uid() = user_id

- INSERT: auth.uid() = user_id

- UPDATE: auth.uid() = user_id

- Admins (role = 'admin') can SELECT all rows

7. Create an index on profiles(subscription_tier) and profiles(subscription_active).

Output: a single valid PostgreSQL migration file with clear section comments.

Do not use any Supabase-specific syntax — plain SQL only.

## 3.2  New Tables Summary

| Table | Key New Fields | Purpose |
| --- | --- | --- |
| profiles | popia_consent, popia_consent_date, subscription_tier, subscription_active, secondary_roles | All users. Consent + billing state. |
| athletes | squad, position_abbreviation, nationality, DOB, height_cm, weight_kg, mysafa_id, fifa_id, playing_style, profile_slug | Athlete-specific data. |
| institutions | institution_type, sport_codes, safa_affiliation_number, province, contact_phone, website_url | School / club admin. |
| parents (NEW) | user_id FK, contact_phone, relationship_to_child | Parent/spectator base record. |
| parent_athlete_links (NEW) | parent_user_id, athlete_user_id, verified, verification_code, linked_at | Links parent to their child athlete account. |

# 4. Shared Auth Infrastructure

These components are shared by all three user types. Build them once before working on role-specific flows. They form the shell that each role-specific wizard step plugs into.

## 4.1  Prompt: Shared Auth Page (Sign In + Sign Up Entry)

ANTIGRAVITY IDE PROMPT — SHARED AUTH — AuthPage.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind CSS, shadcn-ui, Supabase Auth.

Existing file to extend: src/pages/auth/AuthPage.tsx

Build a production-quality AuthPage component that:

SIGN IN TAB:

- Email + password fields with real-time validation (zod schema)

- 'Forgot Password' link that triggers supabase.auth.resetPasswordForEmail

- Show/hide password toggle button (Eye / EyeOff icon from lucide-react)

- Google OAuth button using supabase.auth.signInWithOAuth({ provider: 'google' })

- Facebook OAuth button using supabase.auth.signInWithOAuth({ provider: 'facebook' })

- On success: redirect to /dashboard/[role] using role from profiles table

- On error: display Supabase error message in a shadcn Alert destructive variant

SIGN UP TAB:

- Email + password fields (password min 8 chars, 1 uppercase, 1 number)

- Confirm password field with match validation

- Role selector: three large card buttons (Athlete, Institution, Parent/Spectator)

Each card has an icon (User, Building2, Eye from lucide-react), a title, and a one-line description

- POPIA consent checkbox: 'I consent to Even Playground collecting and processing my

personal data in accordance with South Africa's POPIA. [Read policy]'

The checkbox is required. Unchecked state blocks form submission.

- On submit: call supabase.auth.signUp with email and password.

Pass { role, popia_consent: true, popia_consent_date: new Date().toISOString() }

as user metadata so the handle_new_user trigger can use it.

- After signup success, redirect to /auth/verify-email page (not the dashboard yet).

SHARED:

- Use shadcn Tabs for Sign In / Sign Up toggle

- Use React Hook Form with zod resolver for all validation

- Use @tanstack/react-query useMutation for async auth calls

- All loading states must show a shadcn Spinner inside the submit button

- The page must be fully responsive (mobile-first)

- Export the component as default. File: src/pages/auth/AuthPage.tsx

- Do not use any <form> HTML element. Use shadcn Form component.

## 4.2  Prompt: Email Verification Gate Page

ANTIGRAVITY IDE PROMPT — SHARED AUTH — VerifyEmailPage.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, Supabase.

Create src/pages/auth/VerifyEmailPage.tsx:

- Display a friendly 'Check your inbox' message with a mail icon (lucide-react Mail)

- Show the user's email address (retrieved from supabase.auth.getUser())

- 'Resend verification email' button — calls supabase.auth.resend({ type: 'signup', email })

Disable the button for 60 seconds after clicking with a countdown timer

- On Supabase auth state change event 'SIGNED_IN' with email_confirmed_at set,

redirect the user to /onboarding/wizard

- If user is already confirmed when they land on this page, redirect immediately to

/onboarding/wizard

- 'Wrong email? Sign out' link — calls supabase.auth.signOut then goes to /auth

## 4.3  Prompt: Extend SignupWizard Router

ANTIGRAVITY IDE PROMPT — SHARED AUTH — SignupWizard router extension

Project: Even Playground. Existing file: src/components/auth/SignupWizard.tsx

The current wizard has 3 steps for athlete and institution roles.

Extend it to support a 4-step flow for ALL roles including a new 'parent' role.

Do not break existing athlete or institution steps.

New wizard structure:

Step 1 — Role confirmation (already exists, add 'parent' card)

Step 2 — Basic info: full_name, bio, avatar upload (already exists)

Step 3 — Role-specific data (see separate prompts per role below)

Step 4 — Subscription tier selection (new step for all roles)

Step 4 — Subscription Tier:

- Show three tier cards side-by-side:

Card A: 'Community Builder' — R49.99/month — 'View fixtures, results & social feed'

Card B: 'Player Profile' — R99.99 first month, then R299.99/month — 'Full profile + stats + Digital CV'

Show this card only if role === 'athlete'

Card C: 'Continue for free' — R0 — 'Limited access. Upgrade any time.'

- On selecting a paid tier, redirect to /checkout/[tier] after wizard completion

- On selecting free, redirect directly to /dashboard/[role]

- Store chosen tier in Supabase: upsert profiles set subscription_tier = chosenTier

Also add a progress bar at the top of the wizard showing Step X of 4.

Use shadcn Progress component for this.

Preserve all existing wizard logic. Only add to it.

# 5. Athlete Sign-Up / Sign-In Flow

## 5.1  Athlete Data Fields — Full Specification

All athlete-specific fields are collected across Steps 2 and 3 of the wizard, plus a post-onboarding profile completion nudge. Fields marked REQUIRED block wizard progression if empty.

| Field | DB Column | Validation | Required | Wizard Step |
| --- | --- | --- | --- | --- |
| Full Name | full_name | Min 2 chars, max 80 | REQUIRED | Step 2 (existing) |
| Bio / Player Journey | bio | Max 500 chars | OPTIONAL | Step 2 (existing) |
| Primary Sport | primary_sport | Select from allowed list | REQUIRED | Step 3 (extend) |
| Position | position | Depends on sport_code selected | REQUIRED | Step 3 (extend) |
| Position Abbreviation | position_abbreviation | Max 5 chars, uppercase | OPTIONAL | Step 3 (extend) |
| Squad / Team Name | squad | Max 80 chars | OPTIONAL | Step 3 (extend) |
| Date of Birth | date_of_birth | Must be in the past. Under-18 triggers parent-link prompt. | REQUIRED | Step 3 (extend) |
| Nationality | nationality | ISO 3166-1 country select | OPTIONAL | Step 3 (extend) |
| Height (cm) | height_cm | Numeric 50–250 | OPTIONAL | Step 3 (extend) |
| Weight (kg) | weight_kg | Numeric 20–200 | OPTIONAL | Step 3 (extend) |
| MYSAFA ID | mysafa_id | Alphanumeric, max 20 chars | OPTIONAL | Profile completion |
| FIFA ID | fifa_id | Alphanumeric, max 20 chars | OPTIONAL | Profile completion |
| Playing Style | playing_style | Max 300 chars free text | OPTIONAL | Profile completion |
| Profile Slug | profile_slug | Auto-generated from full_name. Unique. Editable in profile settings. | AUTO | Auto on Step 2 save |
| Avatar / Profile Photo | avatar_url | Image upload. Max 5MB. JPG/PNG/WEBP. Stored in Supabase Storage. | OPTIONAL | Step 2 (extend) |

## 5.2  Athlete Wizard Step 3 — IDE Prompt

ANTIGRAVITY IDE PROMPT — ATHLETE — WizardStep3Athlete.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, React Hook Form + zod.

Create src/components/auth/wizard/WizardStep3Athlete.tsx

This is Step 3 of the signup wizard for athletes only (role === 'athlete').

It is rendered inside the existing SignupWizard component.

Props: { onNext: () => void, onBack: () => void, userId: string }

FORM FIELDS (in this order):

1. Primary Sport — shadcn Select dropdown:

Options: ['Football','Rugby','Cricket','Basketball','Netball','Hockey','Athletics','Tennis','Swimming','Other']

On change: update the Position dropdown options based on sport (see mapping below)

2. Position — shadcn Select dropdown (dynamic based on sport):

Football positions: ['Goalkeeper','Right Back','Left Back','Centre Back','Defensive Mid','Central Mid',

'Attacking Mid','Right Wing','Left Wing','Centre Forward','Striker']

Rugby positions: ['Loosehead Prop','Hooker','Tighthead Prop','Lock','Flanker','Number 8',

'Scrumhalf','Flyhalf','Wing','Centre','Fullback']

All other sports: text input field (free text)

3. Position Abbreviation — shadcn Input, max 5 chars, auto-uppercase on input.

For Football auto-fill from a lookup: GK -> GK, Striker -> ST, etc.

4. Squad / Team Name — shadcn Input, placeholder 'e.g. Wits University U13 GDL'

5. Date of Birth — shadcn DatePicker (calendar picker).

Validation: date must be in the past.

If age < 18: show a yellow Alert banner:

'As a minor, a parent or guardian will need to link their account to yours.

You will receive a 6-digit linking code after completing setup.'

6. Nationality — shadcn Select with full country list (use a country-list npm package or

hardcode the 10 most common South African nationalities + 'Other')

7. Height (cm) — shadcn Input type='number', min=50, max=250, step=0.1

8. Weight (kg) — shadcn Input type='number', min=20, max=200, step=0.1

Below these two inputs, show a read-only computed BMI display:

BMI = (weight / (height/100)^2).toFixed(1) with colour coding:

< 18.5 = yellow (Underweight), 18.5-24.9 = green (Normal), 25+ = orange (Overweight)

ON SUBMIT:

- Validate all required fields with zod

- Generate profile_slug from full_name: lowercase, replace spaces with hyphens, append random 4-digit suffix

- Upsert into athletes table: { user_id, primary_sport, position, position_abbreviation, squad,

date_of_birth, nationality, height_cm, weight_kg, profile_slug }

- If athlete is a minor (age < 18): generate a 6-digit numeric verification_code,

insert into parent_athlete_links: { athlete_user_id: userId, verified: false, verification_code }

- On success: call onNext()

ERROR HANDLING:

- Show a shadcn Alert destructive if Supabase upsert fails

- Show inline field errors from zod

Export as default.

## 5.3  Athlete Sign-In Flow & Post-Login Redirect

ANTIGRAVITY IDE PROMPT — ATHLETE — Post-login redirect hook

Project: Even Playground. Stack: React 18, TypeScript, Supabase, react-router-dom.

Create src/hooks/usePostLoginRedirect.ts

This hook is called after a successful supabase.auth.signInWithPassword or OAuth login.

It fetches the user's profile from the profiles table and redirects to the correct page.

Logic:

1. Fetch: SELECT role, subscription_tier, subscription_active FROM profiles WHERE id = auth.uid()

2. If profile does not exist yet (new OAuth user): redirect to /onboarding/wizard

3. If role === 'athlete':

- If athlete row exists AND primary_sport is set: redirect to /dashboard/athlete

- Else: redirect to /onboarding/wizard (step 3)

4. If role === 'institution':

- If institution row exists AND institution_name is set: redirect to /dashboard/institution

- Else: redirect to /onboarding/wizard (step 3)

5. If role === 'parent':

- If parent row exists: redirect to /dashboard/parent

- Else: redirect to /onboarding/wizard (step 3)

6. If role === 'admin': redirect to /dashboard/admin

Export hook. Also export a useAuthStateListener component that wraps the app in an

onAuthStateChange listener calling this hook on every SIGNED_IN event.

## 5.4  Athlete Dashboard Shell — IDE Prompt

ANTIGRAVITY IDE PROMPT — ATHLETE — AthleteDashboard shell with profile completeness

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, Supabase.

Existing route: /dashboard/athlete

Extend the existing athlete dashboard to add a Profile Completeness Banner at the top.

Profile Completeness Banner logic:

- Fetch athlete row for current user

- Calculate completion percentage based on these fields being non-null:

full_name (10%), bio (5%), avatar_url (10%), primary_sport (15%), position (10%),

squad (5%), date_of_birth (10%), nationality (5%), height_cm (5%), weight_kg (5%),

mysafa_id (5%), fifa_id (5%), playing_style (5%), at least 1 match_stat (5%)

- If completion < 100%:

Show a teal banner with a shadcn Progress bar showing the percentage

Show the top 3 missing fields as quick-action buttons: 'Add [field name]'

Each button navigates to /dashboard/athlete/profile#[field-name]

- If completion === 100%: show a green 'Profile Complete' badge instead

Also add a 'Share Profile' button to the dashboard header that:

- Copies evenplayground.com/player/[profile_slug] to clipboard

- Shows a toast: 'Profile link copied to clipboard!'

- Uses navigator.clipboard.writeText

Do not break any existing dashboard functionality.

# 6. Institution Sign-Up / Sign-In Flow

## 6.1  Institution Data Fields — Full Specification

| Field | DB Column | Validation | Required | Wizard Step |
| --- | --- | --- | --- | --- |
| Institution Name | institution_name | Min 3 chars, max 120 | REQUIRED | Step 3 (existing) |
| City | city | Min 2 chars | REQUIRED | Step 3 (existing) |
| Institution Type | institution_type | school ¦ club ¦ federation ¦ academy | REQUIRED | Step 3 (extend) |
| Province | province | Select from 9 SA provinces | REQUIRED | Step 3 (extend) |
| Sport Codes | sport_codes | Multi-select checkboxes, at least 1 | REQUIRED | Step 3 (extend) |
| Contact Phone | contact_phone | SA mobile format: 0XX XXX XXXX or +27 | REQUIRED | Step 3 (extend) |
| SAFA Affiliation No. | safa_affiliation_number | Alphanumeric max 30. Show only for football sport codes. | CONDITIONAL | Step 3 (extend) |
| SASA Registration No. | sasa_registration_number | Alphanumeric max 30. Show only for swimming. | CONDITIONAL | Step 3 (extend) |
| Website URL | website_url | Valid URL format | OPTIONAL | Step 3 (extend) |
| Logo / Crest Upload | avatar_url | Image upload. Max 5MB. JPG/PNG. Square preferred. | OPTIONAL | Step 2 (extend) |
| Admin Account Type | N/A (wizard flow only) | Select: School Admin ¦ Club Admin ¦ Head Coach ¦ Federation Admin | REQUIRED | Step 3 (extend) |

## 6.2  Institution Wizard Step 3 — IDE Prompt

ANTIGRAVITY IDE PROMPT — INSTITUTION — WizardStep3Institution.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, React Hook Form + zod, Supabase.

Create src/components/auth/wizard/WizardStep3Institution.tsx

Props: { onNext: () => void, onBack: () => void, userId: string }

FORM FIELDS:

1. Institution Type — shadcn RadioGroup with 4 large styled cards:

Options: School ¦ Club ¦ Federation ¦ Academy

Each card has an icon (GraduationCap ¦ Trophy ¦ Award ¦ Star from lucide-react)

and a one-line description underneath the label.

2. Institution Name — shadcn Input

Placeholder changes based on institution_type:

School: 'e.g. Wits University', Club: 'e.g. Mamelodi Sundowns FC',

Federation: 'e.g. SAFA Gauteng', Academy: 'e.g. Supersport Academy'

3. Province — shadcn Select dropdown:

Options: ['Gauteng','Western Cape','KwaZulu-Natal','Eastern Cape','Free State',

'Mpumalanga','Limpopo','North West','Northern Cape']

4. City — shadcn Input (existing field, keep it here)

5. Contact Phone — shadcn Input.

Format validation: must match /^(0¦\+27)[6-8][0-9]{8}$/ (SA mobile/landline)

Show helper text: 'e.g. 011 555 0000 or +27 82 555 0000'

6. Sport Codes — shadcn multi-select checkboxes in a grid (3 columns):

Options: Football ¦ Rugby ¦ Cricket ¦ Basketball ¦ Netball ¦ Hockey ¦ Athletics ¦ Tennis ¦ Swimming ¦ Other

At least 1 must be checked.

If 'Football' is checked: show SAFA Affiliation Number input

If 'Swimming' is checked: show SASA Registration Number input

7. Website URL — shadcn Input, optional, url format validation

8. Admin Account Type — shadcn Select:

Options: ['School Administrator','Club Administrator','Head Coach','Federation Administrator']

This is stored only in the wizard session — it does NOT go to DB directly.

It drives what sub-role coach features are shown post-onboarding.

ON SUBMIT:

- Validate with zod. Required: institution_type, institution_name, province, city, contact_phone, sport_codes (min 1)

- Upsert into institutions table: all collected fields

- On success: call onNext()

Export as default.

## 6.3  Institution Dashboard Shell — IDE Prompt

ANTIGRAVITY IDE PROMPT — INSTITUTION — InstitutionDashboard onboarding checklist

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, Supabase.

Existing route: /dashboard/institution

Add an Onboarding Checklist panel to the existing institution dashboard.

This panel is shown only when checklist_complete is false on the institution record.

Checklist items (each toggles green with a checkmark when done):

[ ] Institution profile complete (institution_name, city, province, sport_codes all set)

[ ] Logo uploaded (avatar_url is not null)

[ ] At least 1 team / squad created (future: teams table — for now just a link to /dashboard/institution/teams)

[ ] At least 1 player profile added or invited

[ ] First fixture created

[ ] First match result recorded

Fetch completion status by checking the institutions table and related tables.

Show a large orange CTA button 'Complete Setup' that scrolls to the first incomplete item.

When all items are checked, animate the panel to a green 'Setup Complete' banner and set

checklist_complete = true on the institutions record.

Do not break existing dashboard functionality.

# 7. Parent / Spectator Sign-Up / Sign-In Flow

## 7.1  Parent Data Fields — Full Specification

| Field | DB Column | Validation | Required | Wizard Step |
| --- | --- | --- | --- | --- |
| Full Name | full_name | Min 2 chars, max 80 | REQUIRED | Step 2 (existing) |
| Contact Phone | contact_phone | SA phone format | REQUIRED | Step 3 (new) |
| Relationship to Child | relationship_to_child | Parent ¦ Guardian ¦ Grandparent ¦ Sibling ¦ Other | REQUIRED | Step 3 (new) |
| Spectator Mode Preference | N/A — profile meta | 'Following a child' OR 'Sports fan only' | REQUIRED | Step 3 (new) |
| Child Athlete Linking Code | verification_code | 6-digit code issued to the child athlete. Used to link accounts. | CONDITIONAL | Step 3 (new) |
| Favourite Teams (fan mode) | N/A — stored in follows table | Multi-select from club/school list. Optional. | OPTIONAL | Step 3 fan path |
| Subscription Tier | subscription_tier | Community Builder (R49.99/mo) or Free | REQUIRED | Step 4 (wizard) |

## 7.2  Parent Wizard Step 3 — IDE Prompt

ANTIGRAVITY IDE PROMPT — PARENT — WizardStep3Parent.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, React Hook Form + zod, Supabase.

Create src/components/auth/wizard/WizardStep3Parent.tsx

Props: { onNext: () => void, onBack: () => void, userId: string }

STEP 3 for the parent/spectator role has two different paths:

Path A: 'I am here to track my child'

Path B: 'I am a sports fan / spectator'

SHOW FIRST: a mode selection with two large cards:

Card A: Parent Mode icon=Users label='Track my child athlete' description='Link to your child account to view their stats, reports, and match schedules.'

Card B: Fan Mode icon=Eye label='Sports fan / spectator' description='Follow your favourite teams, watch matches, and join the community.'

── PATH A — PARENT MODE ──

Field 1: Contact Phone — shadcn Input (SA phone format validation)

Field 2: Relationship — shadcn Select: ['Parent','Guardian','Grandparent','Sibling','Other']

Field 3: 6-digit linking code — shadcn OTP input (6 boxes).

Label: 'Enter the linking code your child received at the end of their signup.'

On entering 6 digits: call a Supabase RPC function 'verify_parent_link_code'

that checks parent_athlete_links where verification_code matches and verified = false.

If match found: show the athlete's name in a green success card: 'Linked to [Name]!'

If not found: show red error 'Code not found. Ask your child to check their dashboard for their code.'

Add a 'My child has not signed up yet — Skip for now' text link that skips this field.

ON SUBMIT (Path A):

- Insert into parents table: { user_id, contact_phone, relationship_to_child }

- If link code was verified: update parent_athlete_links SET verified = true, linked_at = now()

WHERE verification_code = enteredCode

- Call onNext()

── PATH B — FAN MODE ──

Field 1: Contact Phone — optional in fan mode

Field 2: Favourite Sports — multi-select checkboxes (same sport list as institution flow)

Field 3: City / Region — shadcn Input so we can show them local content

ON SUBMIT (Path B):

- Insert into parents table: { user_id, contact_phone: null, relationship_to_child: 'fan' }

- Update profiles: SET bio = 'Sports fan from [city]' if bio is null

- Call onNext()

Export as default.

## 7.3  Parent Dashboard — IDE Prompt

ANTIGRAVITY IDE PROMPT — PARENT — ParentDashboard.tsx

Project: Even Playground. Stack: React 18, TypeScript, Tailwind, shadcn-ui, Supabase.

Create src/pages/dashboard/ParentDashboard.tsx for route /dashboard/parent

This dashboard has two modes based on whether the parent has linked children:

── IF HAS LINKED CHILDREN ──

Fetch linked athlete profiles from parent_athlete_links JOIN profiles JOIN athletes.

For each linked child show a 'Child Card' containing:

- Avatar, full_name, primary_sport, position, squad

- A circular Profile Completeness indicator (percentage)

- Three quick-action buttons: 'View Profile', 'View Stats', 'Upcoming Fixtures'

- A small badge showing the most recent match result

Below child cards, show a 'Recent Activity' feed filtered to the child's team:

- Last 3 match results (from match_stats + fixtures tables)

- Upcoming next fixture (from fixtures table)

── IF NO LINKED CHILDREN ──

Show an empty state with a large purple illustration placeholder,

heading 'Link your child athlete', and a button 'Enter linking code' that

opens a shadcn Dialog with the same 6-digit OTP input from the wizard.

── BOTH MODES: SIDEBAR / NAV ──

Navigation items: Home ¦ My Children ¦ Fixtures ¦ Live Feed ¦ Account

Use the same shadcn sidebar pattern as the athlete dashboard.

Create a custom hook src/hooks/useLinkedAthletes.ts that:

- Queries parent_athlete_links WHERE parent_user_id = auth.uid() AND verified = true

- Joins profiles and athletes on athlete_user_id

- Returns { athletes: AthleteProfile[], isLoading, error }

Export ParentDashboard as default. Export useLinkedAthletes from hooks file.

# 8. Shared Validation Schemas

All three flows use zod for form validation. Generate the full zod schema library once and import it into each wizard step. This ensures consistent rules across the entire app.

ANTIGRAVITY IDE PROMPT — VALIDATION — src/lib/validationSchemas.ts

Project: Even Playground. Stack: TypeScript + zod.

Create src/lib/validationSchemas.ts with the following exported zod schemas:

export const authSchema = z.object({

email: z.string().email('Please enter a valid email address'),

password: z.string()

.min(8, 'Password must be at least 8 characters')

.regex(/[A-Z]/, 'Password must contain at least one uppercase letter')

.regex(/[0-9]/, 'Password must contain at least one number'),

confirmPassword: z.string()

}).refine(d => d.password === d.confirmPassword, {

message: 'Passwords do not match', path: ['confirmPassword']

})

export const athleteStep3Schema = z.object({

primary_sport: z.string().min(1, 'Please select a sport'),

position: z.string().min(1, 'Please select a position'),

position_abbreviation: z.string().max(5).toUpperCase().optional(),

squad: z.string().max(80).optional(),

date_of_birth: z.date({ required_error: 'Date of birth is required' })

.refine(d => d < new Date(), 'Date of birth must be in the past'),

nationality: z.string().optional(),

height_cm: z.number().min(50).max(250).optional(),

weight_kg: z.number().min(20).max(200).optional(),

})

export const institutionStep3Schema = z.object({

institution_type: z.enum(['school','club','federation','academy']),

institution_name: z.string().min(3).max(120),

province: z.string().min(1, 'Please select a province'),

city: z.string().min(2),

contact_phone: z.string()

.regex(/^(0¦\+27)[6-8][0-9]{8}$/, 'Please enter a valid South African phone number'),

sport_codes: z.array(z.string()).min(1, 'Please select at least one sport'),

safa_affiliation_number: z.string().max(30).optional(),

sasa_registration_number: z.string().max(30).optional(),

website_url: z.string().url().optional().or(z.literal('')),

})

export const parentStep3Schema = z.object({

mode: z.enum(['parent','fan']),

contact_phone: z.string()

.regex(/^(0¦\+27)[6-8][0-9]{8}$/).optional().or(z.literal('')),

relationship_to_child: z.string().optional(),

linking_code: z.string().length(6).optional(),

})

export type AuthFormData = z.infer<typeof authSchema>

export type AthleteStep3Data = z.infer<typeof athleteStep3Schema>

export type InstitutionStep3Data = z.infer<typeof institutionStep3Schema>

export type ParentStep3Data = z.infer<typeof parentStep3Schema>

Import zod at the top: import { z } from 'zod'

Do not export anything that is not listed above.

# 9. Routing & Protected Route Updates

After building all components, the router must be updated to register all new routes and enforce authentication and role-based access control.

ANTIGRAVITY IDE PROMPT — ROUTING — App.tsx route updates

Project: Even Playground. Stack: React 18, TypeScript, react-router-dom v6, Supabase.

Existing file: src/App.tsx (or src/router/index.tsx — check project)

Add these routes to the router. Do not remove any existing routes.

PUBLIC ROUTES (no auth required):

/auth -> AuthPage (sign in / sign up)

/auth/verify-email -> VerifyEmailPage

/auth/reset-password -> PasswordResetPage (generate this: single field new password form)

PROTECTED ROUTES — require auth.user to exist, email_confirmed_at to be non-null:

/onboarding/wizard -> SignupWizard

ROLE-PROTECTED ROUTES — require auth + correct role in profiles.role:

/dashboard/athlete -> AthleteDashboard (role: athlete)

/dashboard/athlete/* -> (existing sub-routes)

/dashboard/institution -> InstitutionDashboard (role: institution)

/dashboard/institution/* -> (existing sub-routes)

/dashboard/parent -> ParentDashboard (role: parent OR fan)

Create a ProtectedRoute component: src/components/auth/ProtectedRoute.tsx

Props: { allowedRoles: string[], children: React.ReactNode }

Logic:

- If no Supabase session: redirect to /auth

- If email not confirmed: redirect to /auth/verify-email

- If profile.role not in allowedRoles: redirect to /dashboard/[profile.role]

- Otherwise: render children

Wrap all dashboard routes with ProtectedRoute.

The wizard route needs only the base auth check (no role restriction — any logged-in user can use it).

Add a catch-all route /* -> redirect to /auth if not logged in, or /dashboard/[role] if logged in.

# 10. Testing Checklist

After each sprint, Thando must verify the following test cases. Use Playwright for E2E and Vitest for unit tests. The IDE prompt below generates the test file.

## 10.1  Manual Test Cases by User Type

| Test Case | Expected Behaviour | Role |
| --- | --- | --- |
| Register with missing required field | Submit button disabled or form shows inline zod error. No Supabase call made. | All |
| Register with invalid email | Email field shows 'Please enter a valid email address' before submission. | All |
| Password mismatch | 'Passwords do not match' error on confirmPassword field. | All |
| POPIA consent unchecked | Submit button is disabled. Cannot proceed without consent. | All |
| Email verification gate | After signup, user lands on VerifyEmailPage. Visiting /dashboard redirects back to /auth/verify-email. | All |
| Resend verification email | Button is disabled for 60 seconds after click. Countdown displays. | All |
| Athlete: under-18 warning | Entering a DOB that makes age < 18 shows yellow minor alert banner. | Athlete |
| Athlete: BMI auto-calc | Entering height and weight auto-computes BMI and shows correct colour badge. | Athlete |
| Athlete: position list changes | Selecting Football shows football positions. Selecting Rugby shows rugby positions. | Athlete |
| Athlete: profile URL | After wizard, visiting evenplayground.com/player/[slug] shows the profile page. | Athlete |
| Athlete: share button | Clicking 'Share Profile' copies the URL to clipboard and shows toast confirmation. | Athlete |
| Institution: SAFA field conditional | SAFA field only visible when Football is checked in sport_codes. | Institution |
| Institution: phone validation | Entering '123' fails validation. '+27 82 555 0000' passes. | Institution |
| Institution: onboarding checklist | New institution dashboard shows the checklist panel. Items check off as data is added. | Institution |
| Parent: invalid linking code | Entering a wrong 6-digit code shows 'Code not found' error. No crash. | Parent |
| Parent: valid linking code | Entering the correct code shows the child athlete's name in a green card. | Parent |
| Parent: fan mode skip | Selecting fan mode skips child-linking fields and proceeds to step 4. | Parent |
| Parent: no linked children | Parent dashboard shows empty state with 'Enter linking code' CTA. | Parent |
| Role redirect: wrong dashboard | Athlete visiting /dashboard/institution is redirected to /dashboard/athlete. | All |
| Unauthenticated access | Any /dashboard/* URL while logged out redirects to /auth. | All |

## 10.2  Prompt: Generate Playwright E2E Test Suite

ANTIGRAVITY IDE PROMPT — TESTING — auth.spec.ts Playwright E2E

Project: Even Playground. Stack: Playwright, TypeScript.

Existing config: playwright.config.ts (already configured in project)

Create tests/e2e/auth.spec.ts

Write Playwright tests for the following flows. Use test.describe blocks per flow.

Use Page Object Model: create a src/tests/pages/AuthPage.ts helper class with

locators for all form fields and actions.

describe('Athlete signup flow') {

test('blocks submission with missing primary_sport')

test('shows minor alert when DOB makes age < 18')

test('calculates BMI correctly on height/weight input')

test('completes full wizard and lands on athlete dashboard')

test('profile URL is accessible after signup')

}

describe('Institution signup flow') {

test('shows SAFA field only when Football is selected')

test('validates SA phone number format')

test('completes full wizard and lands on institution dashboard')

test('onboarding checklist appears after first login')

}

describe('Parent signup flow') {

test('fan mode skips child linking step')

test('wrong linking code shows error, not crash')

test('correct linking code shows child name in green card')

test('completes full wizard and lands on parent dashboard')

}

describe('Access control') {

test('unauthenticated user redirected from /dashboard to /auth')

test('athlete cannot access /dashboard/institution')

test('unverified email redirected to /auth/verify-email')

}

Use environment variables for test user credentials: process.env.TEST_ATHLETE_EMAIL etc.

Use beforeEach to clear auth state. Use afterEach to clean up test records via Supabase admin client.

Do not hardcode any credentials.

# 11. Thando's Sprint Plan

Work through these tasks in order. Each day maps to a specific IDE prompt from this document. Estimated total: 8 working days.

| Day | Phase | Task | IDE Prompt Ref |
| --- | --- | --- | --- |
| 1 | DB | Run database migration (Section 3). Verify all new columns and tables in Supabase studio. | Section 3.1 |
| 2 | Auth | Build AuthPage.tsx: sign in, sign up, role selector, POPIA consent, OAuth buttons. | Section 4.1 |
| 3 | Auth | Build VerifyEmailPage.tsx. Extend SignupWizard with Step 4 (subscription tier) and progress bar. | Sections 4.2, 4.3 |
| 4 | Athlete | Build WizardStep3Athlete.tsx. All sport/position fields, DOB minor detection, BMI calculator. | Section 5.2 |
| 5 | Institution | Build WizardStep3Institution.tsx. Institution type cards, province, sport codes, conditional SAFA field. | Section 6.2 |
| 6 | Parent | Build WizardStep3Parent.tsx. Parent/fan mode split, 6-digit linking code OTP, fan sport preferences. | Section 7.2 |
| 7 | Routing | Update App.tsx routing. Build ProtectedRoute. Build usePostLoginRedirect hook. Build ParentDashboard shell. | Sections 8, 9, 7.3 |
| 8 | Testing | Generate and run Playwright E2E tests. Fix failing cases. Deploy to staging. QA sign-off. | Section 10.2 |

Even Playground Development | evenplayground.com | Execution Plan for Thando | March 2026

All prompts and specifications are internal and confidential. Copyright Even Playground Development 2026.